## Slide 1: Lecture Hub
By: Alok G., Ziyang Q., Tyler V.

## Slide 2: Outline
Why Lecture Hub
Features
Schedule
Expectations

## Slide 3: Why Lecture Hub
Improve user experience of lectures
Lecturer - Controls the presentation with their smartphone
Audience - Follow along with the slides
Associate particular slides or bullet points with custom notes, or media, such as pictures, videos, or audio

## Slide 4: Features
Lecturer - Control the presentation
Lecturer - Markups, shared with everyone
Audience - Local Markups, Recording the lecture when he/she needs
Lecturer - start Interaction (quizzes, survey, votings)

## Slide 5: Schedule
Feb 8th - Feb 14th: Research required technologies and familiarize ourselves with it
Feb 15th - Feb 18th: Design the logic and build the app’s skeleton
Feb 19th - Feb 22nd: Establish the connection between the app and computer
Feb 23nd - Feb 26th: Complete the real-time drawing/note-writing & recording of the audio files
Feb 27th - March1st: Complete the interaction functions during lectures
March 2nd - March 9th: Fix final bug fixes, create final report

## Slide 6: Expectations
Ideal Outcome: Complete all features, incorporate the wireless networking to ensure students and teachers are always connected - notes/audio files/pictures/videos are all synchronized between devices
Realistic Outcome: Establish the networking connection between the phone and the laptop, and then establish one of the key features
Worst case Outcome: We have an application that allows students to save audio files for notes and reference it for more in-depth explanations of bullets

## Slide 7: Thank You
Any comments and feedbacks are welcomed.